In the SNHU Travel project every scrum role had its own part to play. The Product Owner was the one making sure the team knew what the user actually wanted and what work needed to come first. They were basically setting the direction for the product and giving the developers something clear to work from. If I had to pick one role that mattered the most, I would probably say the Product Owner just because they are closest to the user and the business side of things. At the same time I don’t think any of the roles really work well by themselves.

The Scrum Master was more focused on helping the team keep moving. If somebody was blocked, there was a testing issue, or there was some dependency outside the team, that was something the Scrum Master could help bring attention to. I also think they help keep the team communicating instead of letting problems just sit there and get worse. The developers were the ones taking the requirements and turning them into working code. Once development was done, the work could move into testing. The testers were there to make sure what was built actually worked the way it was supposed to. They could compare the result to the requirements and call out anything that was off. That could be a bug, but it could also just be something that technically works but is not really what the Product Owner meant.

User stories were helpful because they made the project feel a lot more manageable. Instead of looking at SNHU Travel as one huge thing we had to build, the work was split into smaller features. Some of the ones I worked with were personalized destinations, vacation type preferences, and a maximum price limit. That gave the developer something specific to focus on instead of trying to think about the whole application at the same time.

I think breaking the work into smaller stories made the project easier to manage too. If something was not exactly what the Product Owner wanted, or if requirements changed, the team did not have to redo the entire project. We could just go back to that smaller piece of work and update it. That is one of the things I liked about Agile because changes do not feel as overwhelming when the work is already broken up into smaller parts.

A good example of Agile actually helping was when SNHU Travel changed direction. At first it was more of a general travel application, then the focus moved more toward wellness and relaxing travel. Since we were already working in smaller pieces, it was not like we had to throw everything away and start over. I was able to go back into the slideshow and change the destinations so they fit the new direction better, with places that were more relaxing and had things like nature or outdoor activities.

This was probably one of the clearest examples of why Agile worked well for this project. The team got feedback, the requirements changed, and then we were able to update the stories and keep going. With Waterfall, most of the requirements would have already been decided much earlier. If a big change happened later, we might have had to go back to the design or requirements stages and redo a much bigger part of the project. With Agile it was more of a feedback loop. We got told what needed to change and we were able to start working toward the new direction without basically starting over. Communication was also a big part of making the project work. One example was the Daily Scrum. During the Daily Scrum the team could talk about what they worked on, what they were working on next, and if they had any blockers. I think this helps because everyone has a better idea of what is going on instead of each person only knowing their own work. It also gives people a place to bring up impediments quickly. If somebody is stuck, another team member or the Scrum Master might be able to help before the issue turns into something bigger.

Another important example was communication with the Product Owner. During the testing, things like how many destinations should show and what the expected behavior should be were examples of details that needed clarification before the feature could really be tested properly. Developers or testers might read a requirement one way, while the Product Owner meant something different. Asking questions early can save a lot of rework later. I think that was something I learned throughout the course because sometimes I would try to figure out something unclear on my own. In a real Scrum team, I think it would be better to just ask the question sooner and make sure everybody understands the expectation before doing the work.

Organizational tools also helped make the process easier. I think something like Jira is one of the most useful tools because it gives everyone one place to look at the work. The team can see user stories, bugs, tasks, comments, and the status of whatever is being worked on. For example, you could see if something is still open, being developed, or already in testing. This creates more transparency because anyone on the team can look at the board and get an idea of where the work currently stands.

At the same time, Jira does not fully replace communication. You can look at a ticket and see the status, but sometimes you still need to actually talk to the person working on it. That is where something like the Daily Scrum still matters. The Sprint Retrospective is also useful because the team gets to look back at how things went and talk about what could be better next time. I like that because it creates kind of a continuous improvement loop. The team can say what went well, what did not go well, and then actually try something different during the next sprint. A Definition of Done is helpful too because the team agrees ahead of time on what “done” actually means.

Overall I think Agile was the best choice for the SNHU Travel project. One of the biggest pros is that it is very adjustable. Technology changes quickly and business requirements can change too, so being able to react without restarting everything is a big advantage. Another advantage is that smaller pieces of working software can be completed faster instead of waiting until the entire project is finished.

There are some downsides though. Sometimes requirements may not be completely clear at the beginning, and Agile depends a lot on good communication. If the Product Owner is unclear or people are not communicating, that can create extra work or confusion. Waterfall can be better when the requirements are already very stable and everything can be planned out far in advance. For SNHU Travel though, Agile made more sense because the project actually did change direction while we were working on it. We were able to adjust to what the business wanted and keep moving forward, and I think that is probably the biggest reason Agile was the better choice here.